BizPilot — What is missing

Generated from the repository on 2026-08-10. The markdown source is authoritative.

# What is missing

Written as a list of gaps rather than a wish list. Everything here is either absent or half-built today.

Ordering is by what stands between BizPilot and a paying customer, not by what is interesting to build.

## Before a real shop depends on this

These are not features. Without them, someone loses their records.

The Render free database is deleted after 30 days. This is the one that will actually destroy a shop's books. Upgrade to a paid Postgres instance and turn on daily backups before onboarding anyone.

The free API instance sleeps after 15 minutes idle and takes roughly 50 seconds to wake. A shopkeeper with a queue of customers will not wait — and while it sleeps, the cron jobs that mark invoices overdue and send reminders do not run either.

There are no backups. Not configured, not tested. A backup nobody has restored from is not a backup.

There is no password reset. See SECURITY.md — an owner who forgets their password today has no route back into their own data.

Nothing is monitored. No error tracking, no uptime check, no alert if the SMS queue stops draining or Flutterwave webhooks start failing. The first indication of a problem would be a customer phoning.

## Missing product

### Offline

The single biggest gap for the actual market. Rwandan shops lose connectivity routinely, and BizPilot currently stops working when the network does — at exactly the moment a customer is standing at the counter with money. Recording a sale offline and syncing later is what would make this indispensable rather than convenient. It is also genuinely hard: it needs a local store, a sync protocol, and a conflict rule for stock counts that two devices both decremented.

### Kinyarwanda

The interface is English-only. A large share of the target users are more comfortable in Kinyarwanda, and "the notebook is easier" is a real competitor. VegetableHub already has an i18n setup that could be lifted.

### Receipt printing

No thermal-printer support and no printable receipt. Customers ask for one, and some businesses are legally required to give one.

### EBM / RRA compliance

Rwanda requires VAT-registered businesses to issue invoices through an Electronic Billing Machine. BizPilot has a defaultTaxBps field and prints a tax line, but is not integrated with the RRA. Until it is, a VAT-registered business cannot use it as their only system — which rules out most hardware stores and pharmacies, two of the five named target segments.

### Purchase orders and suppliers

Stock can be adjusted upward but there is no concept of a supplier, a purchase order, or what you owe them. A shop knows what its customers owe it and not what it owes its own suppliers, which is half the picture.

### Multi-location

The Location model exists and every business gets a "Main" location, but nothing uses it. Per-location stock and reporting is a Business-plan feature that is currently sold but not delivered — check PLANS.business.features.multiLocation before advertising it.

### Data export

Partly delivered. dataExport now unlocks two printable PDFs — the profit & loss statement and the daily cash-up sheet, both with signature blocks. What is still missing is raw export: CSV of sales, products and customers, so an owner can take their data to an accountant or leave for another product without asking. A paid feature called "data export" that only produces PDFs is a stretch.

### Timezones

Business.timezone is stored and ignored. Every date boundary — "today", start-of-month, the cash-up day — uses the server's local time. For a single-country product on a Kigali-region server this is invisible; it breaks the moment a shop in another timezone signs up, or the server region changes.

### Returns and refunds

A sale can be voided in full. There is no partial return, no refund to a customer, and no restocking of a single line.

## Missing on the revenue side

The plumbing that turns usage into income.

Nothing prompts an upgrade. When a shop hits a plan limit the API returns a clear PlanLimitReached error, and the web app shows it as a toast. There is no in-context upsell, no "you are at 90% of your sales", no email when a trial is three days from ending. The platform dashboard now shows which trials are ending and which of those shops are actually being used — but contacting them is manual.

No annual billing. Monthly only. Annual prepayment at a discount would improve cash flow and cut churn, and Flutterwave supports it.

No dunning. When a payment fails the subscription goes PAST_DUE and access continues through a grace period, then drops. Nobody is told, and no retry is attempted.

Nobody knows what the assistant actually costs. The platform dashboard prices it from AI_COST_PER_MESSAGE_RWF, a guess. Token usage is not recorded per message. On claude-opus-5 with Starter's 300-question allowance against RWF 7,000/month, this is the line most likely to cost more than it earns — and it is currently unmeasured. Record real token counts on AiMessage, compare against an Anthropic invoice, and switch ANTHROPIC_MODEL to claude-sonnet-5 if the numbers do not work.

No referral mechanism. Shopkeepers in one market know every other shopkeeper in that market. This is the cheapest distribution available and there is nothing built for it.

## Engineering debt

Test coverage is one smoke script. scripts/smoke.sh covers 26 assertions end to end — auth, the sale transaction, the oversell guard, stock movement, reports, PDF generation and tenant isolation. That is meaningful, but there are no unit tests, and the money helpers (applyBps rounding, parseMoney) are exactly the kind of pure functions that should have them. There are no frontend tests at all.

No CI. Nothing runs the typecheck, the build or the smoke test on push. The first production deploy failed on something a five-second CI job would have caught, and the feedback loop was a ten-minute cloud build instead.

`packages/shared/tsconfig.json` still uses `moduleResolution: "node"`. That is the old node10 algorithm. TypeScript 5 accepts it with a deprecation warning; TypeScript 6 and 7 remove it outright, so this breaks the moment the toolchain is upgraded. Move it and module to node16 together — deliberately, with the build verified, not during a deploy.

The dashboard cache is invalidated by hand. reports.invalidate() is called after writes. A missed call means a shopkeeper sees a stale figure for 60 seconds and doubts the product.

No database indexes have been reviewed against real query plans. The obvious ones are declared, but nothing has been EXPLAINed against a table with a year of sales in it.

`AuditLog` is written by exactly one service. Either use it everywhere or delete it — a half-populated audit table is worse than none, because it looks like a record.

## Rough order I would work in

- Paid database + backups + monitoring. (Nothing else matters if the data goes.)

- Password reset, email verification, refresh tokens into cookies.

- Trial-ending emails and in-app upgrade prompts. (The first revenue that is currently being left on the table.)

- Real AI cost measurement, then the pricing decision that follows from it.

- Kinyarwanda.

- Offline sales.

- EBM integration — the gate on pharmacies and hardware stores.